# Information System Project Management Plan

# Rays of Hope Hospice Jinja

# Plot 18B Kiira Road

# Jinja, Uganda

# February, 2025

Table of Contents

Introduction	2

Project Management Approach	3

Project Scope	4

Milestone List	4

Communications Management Plan	5

Project Team and Schedules	6

Risk Management Plan	7

Sponsor Acceptance	7

## Introduction

Rays of Hope Hospice Jinja (RHHJ) manages information on over 1,300 patients that are enrolled in their hospice program. Of these, 700 per month are visited by the staff of RHHJ. Patients are seen either every 2 weeks or once a month, depending on their condition. Of the patients, about 65% are female, 35% are male, and 8% are children. 72% of these have cancer and about 7% have both cancer and are also HIV positive. Cervical cancer is the primary cause of new cancers and breast cancer is the second most common cancer in Uganda.

The RHHJ program was started in 2005 and currently comprises 32 staff. 4 teams go out daily to visit patients in their homes. Each team consists of a driver, 1-2 nurses/clinical officer, and a social worker. The routes are prepared ahead of the visit and the program covers about 13,000 km every month.

RHHJ works closely with 85 community volunteers who usually call the patients ahead of the scheduled visit to ensure they are at home.  These volunteers may also provide new contacts and thereby help enroll new patients into the program.

The approach to patient care is holistic and this includes provision of food, soap, medication, and other supplies that may be required to ensure the patient is comfortable.  There is also a school fee program for children who are sick themselves or have parents who are sick and unable to earn an income to send the children to school.

RHHJ is located in Jinja and also operates with 2 field offices in Buyende and Namayingo that are responsible for covering the islands in the catchment area. The field offices operate in an identical manner to the main Jinja office. Between these 3 locations, RHHJ established 7894 patient contacts in 2024.

In addition to the cancer care/hospice program, RHHJ also regularly conducts cancer screening for the population in their catchment area.  In 2024, 11,400 women were screened and of these 6.4% were positive on the visual Inspection with Acetic Acid (VIA) test.

These patient records and associated programmatic activity need to be captured digitally to enable the staff at RHHJ to be able to retrieve patient data more efficiently, track progress of patient health and be able to generate reports needed for RHHJ leadership, Ministry of Health and the various donors.

## Project Management Approach

The project team consists of personnel from RHHJ as well as volunteers.  The project manager will work with all resources at RHHJ and outside volunteers to perform project planning. All project plans will be reviewed and approved by the project sponsor.

The project team will be a matrix in that team members will continue to report to their organizational management throughout the duration of the project.  The project manager is responsible for communicating with project sponsor on the progress and performance of each project resource.

## Project Scope

The scope of the RHHJ information system project includes the planning, identification, configuration and testing of a system to manage patients within the hospice program as well as patients who are screened for cervical and breast cancer. The scope also includes completion of documentation, manuals and training aids. All work will be performed by RHHJ staff and volunteers. The scope of this project does not include any changes in requirements to standard operating systems to run the software, software updates or revisions.

In addition, management of data associated with pharmacy inventory management, treatment referral and support, and psycho-social and school tuition support are not in the current scope of work.

Scope management for RHHJ Information System project will be the sole responsibility of the Project Manager.  The Project Manager, Sponsor, and Stakeholders will approve documentation for establishing project scope. The Project Sponsor is responsible for formally accepting the project’s final deliverable.

## Milestone List

The table below lists the major milestones for the RHHJ information system project and includes only major milestones. If there are any scheduling delays which may impact a milestone or delivery date, the project manager must be notified immediately so proactive measures may be taken to mitigate slips in dates.  Any approved changes to these milestones or dates will be communicated to the project team by the project manager.

| Milestone | Description | Date |
| --- | --- | --- |
| Finalize Technical Working Group | Members of the Technical Working Group will be identified and be responsible for providing direction to the project and for selection of the solution | Feb 14 |
| Complete and document Requirements Gathering | All requirements for RHHJ information system to be finalized based on which the appropriate solution will be identified | March 7 |
| Evaluation criteria | Criteria that will be used to identify the appropriate solution will be determined | March 14 |

## Communications Management Plan

This Communications Management Plan sets the communications framework for this project.  It will serve as a guide for communications throughout the life of the project and will be updated as communication requirements change. A project team directory is also included to provide contact information for all stakeholders directly involved in the project.

The Project Manager will take the lead role in ensuring effective communications on this project.  The communications requirements are documented in the Communications Matrix below.  The Communications Matrix will be used as the guide for what information to communicate, who is to do the communicating, when to communicate it, and to whom to communicate.

| Communication Type | Description | Frequency | Format | Participants/ Distribution | Deliverable | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Weekly Status Report | Email summary of project status | Weekly | Email | Technical Working Group | Status Report | Assistant Project Manager and Implementation Lead |
| Weekly Project Team Meeting | Meeting to review action register and status | Weekly | In Person and virtual | Project Team | Updated Task list | Project Manager |
| Project Gate Reviews | Present closeout of project phases and kickoff next phase | As Needed | In Person | Project Sponsor, Team and Stakeholders | Phase completion report and phase kickoff | Assistant Project Manager and Implementation Lead |

Project team directory for all communications is:

| Name | Title | E mail | Mobile Phone |
| --- | --- | --- | --- |
| Sylvia | Project Sponsor |  | xxx-xxx-xxxx |
| Mwayi John | Project Manager |  | xxx-xxx-xxxx |
| Reshma Kakkar | Assistant Project Manager |  | xxx-xxx-xxxx |
| Selam Emiru | Business Analyst/Implementation team |  | xxx-xxx-xxxx |
| Margrethe Juncker | Resident Advisor |  | xxx-xxx-xxxx |
| Kenneth | Technical Lead |  |  |
| Enos Sande Kwezi | Technical Lead |  |  |
| Gene Ussery | Remote Technical Advisor |  |  |
| Peter Solberg | Remote Advisor |  |  |

Meetings:

During all project meetings the timekeeper will ensure that the group adheres to the times stated in the agenda and the recorder will take all notes for distribution to the team upon completion of the meeting.  Meeting minutes will be distributed no later than 24 hours after each meeting is completed.

Email:

Email should be distributed to the correct project participants in accordance with the communication matrix above based on its content.  If the email is to bring an issue forward then it should discuss what the issue is, provide a brief background on the issue, and provide a recommendation to correct the issue.  The Project Manager should be included on any email pertaining to the RHHJ Information System Project.

Informal Communications:

While informal communication is a part of every project and is necessary for successful project completion, any issues, concerns, or updates that arise from informal discussion between team members must be communicated to the Project Manager so the appropriate action may be taken.

## Project Team and Schedules

Project schedules for the RHHJ Information System project will be created using Monday.com.  Once a preliminary schedule has been developed, it will be reviewed and validated by the project team and the team will perform assigned activities once the schedule is approved.  The project team and resources must agree to the proposed work schedule.  Once this is achieved the project sponsor will review and approve the schedule.

The RHHJ Information System Project staffing will consist of a matrix structure with support from staff as well as volunteers. Staffing requirements and roles and responsibilities for the RHHJ information system include the following:

- Project Sponsor - Participate in reviews of the proposed schedule and approve the final schedule.

- Project Manager (1) - Responsible for developing schedules, and estimating duration and resources with the project team. The project manager will validate the schedule with the project team, stakeholders, and the project sponsor.  The Project Manager is responsible for coordination with Technical Working Group.

- Assistant Project Manager (1) - Assists the project manager with planning, creating, managing all work activities, variances, tracking, reporting, communication, staffing. Coordinates activities related to the project and provides guidance to the project manager

- Business Analyst (1) - The business analyst is responsible for gathering and analyzing data related to the project, prioritizing requirements and ensuring documentation related to the selection of the appropriate tool is complete

- Technical Lead (2) - Overseeing the development team, ensuring technical quality and resolving technical issues, guidance on solution selection.

- Technical Advisor (1) – Provides technical guidance to the project team

- Remote Advisor (1) – Provides programmatic guidance and strategy to the project team remotely

- Resident Advisor (1) - Provides on the ground programmatic guidance and strategy to the project team

## Technical Working Group

There are many potential users of data generated at RHHJ and these key stakeholders need to participate in the process of the RHHJ information system from thought to completion.

An initial step of the process is the formation of a high-level team known as the RHHJ Technical Working Group (TWG). Its job is to provide oversight of the process, promote communication among stakeholders, and make strategic planning and policy decisions. The composition of this group should reflect RHHJ’s organizational, financial, and policy-making framework.

### Functions/Terms of Reference of TWG

- Develop goals for the project

- Review scope of work and information system project plan

- Guide entire process from selection to implementation

- Promote communication among stakeholders

- Define success

- Review requirements

- Provide recommendations to Project Management team

- Set policies and procedures

- Assess future plans

### TWG Members

- Mwayi John – Data Manager

- Mbabazi Joanita -

- Namugambe Josephine

- Walusansa Susan

- Mukiibi Henry

## Risk Management Plan

Every effort will be made to proactively identify risks ahead of time in order to implement a mitigation strategy from the project’s onset.  The most likely and highest impact risks were added to the project charter to ensure that the project team takes the necessary steps to implement the mitigation response at the appropriate time during the schedule.

## Sponsor Acceptance

Approved by the Project Sponsor:

Date:

<Project Sponsor>

<Project Sponsor Title>